Otopair — Partner Testing Session Breakdown

Aug 20, 2026 · 10:49–13:35 EDT · Yassin, Abdul (ASE tech), Temur

Code reference: PR #60 — feat: tire flow, hours-based labor, awaiting-hold UX + active-jobs overlay  (snapshot/temur-dev-20260820 → temur-dev · 67 files · +4,918 / −715 · additive schema, no migrations)

TL;DR

Two real jobs run end to end on the shop portal by Abdul on the floor: (1) a Civic coolant flush with a lower radiator hose added as unforeseen scope, and (2) an oil change with a mid-job tire replacement. Both completed. Total platform time on job two was 29 minutes with documentation running concurrently with the wrench work — Abdul called that reasonable.

The flow held. Nothing structurally blocked a job from starting, being re-quoted, or closing. What we found was almost entirely friction and polish: redundant inputs, unit mismatches, missing mobile treatment, and thin notifications. Two real bugs surfaced (a submit-time validator failure and a mileage sync gap), one of which was fixed and deployed live during the call.

41 items logged. 19 are closed · 17 are in the build queue · 2 are open investigations · 3 need a product decision. One P0 remains for the next partner session: notification prominence and delivery (Temur). The mobile full-screen sheet is done.

Split at a glance

Build queue divided by domain. Daniel takes shop-portal UI, the inspection template, and recommendation/VHS logic. Temur takes booking lifecycle, approvals, auth and notifications — largely the surfaces PR #60 already touched.

| Owner | Items | Scope |
| --- | --- | --- |
| Daniel | 9 + 1 investigation | Tire type field, inspection sticker, work-timer stop, status colour coding, post-job report suppression, fluid top-off removal, driver-visibility toggle removal, booking card slide-up, timer checkpoints. Investigation: mileage sync. Decisions D1 and D3. |
| Temur | 8 + 1 investigation | Notification prominence and delivery (P0), declined-work attachment, survey trim, confirm-and-submit copy, mark-complete flow, shop sign-in link, mobile account setup, dev-env auth. Investigation: enrichment coverage. Decision D2, plus the PR #60 merge. |

What we were testing

| Track | What it was for |
| --- | --- |
| Custom jobs feature | Can a mechanic add work that is not in the service catalog, price it, get customer re-authorization, and close the job — without leaving the platform? |
| Mobile ergonomics | The portal is used on a phone or iPad next to a lift. Every screen has to survive a 393px viewport with greasy hands. |
| Pricing fidelity | Does the quoted number stay consistent from estimate → re-auth → invoice, and does the mechanic ever get confused about which number is live? |
| Role separation | Technician view vs. shop-owner view. First session where we tried to log Abdul in as a mechanic rather than an owner. |

Already done

Nineteen of the session items are already closed — eighteen in the snapshot PR opened the same evening, plus the mobile full-screen sheet Daniel landed separately. These need verification, not build.

| # | Issue from session | What changed | Where |
| --- | --- | --- | --- |
| 1 | Labor entered in raw minutes; mechanics think in hours | Every mechanic-facing labor input switched to decimal hours (1.5 hr). Storage stays in minutes. | lib/labor-units.ts |
| 2 | Adjusted labor reverted after adding scope (30 min → 45 min) | Post-job Labor step now seeds from the agreed approval's labor_hours instead of the stale booking estimate. | bookings.getJobDetail |
| 3 | Generic part-number flow is wrong for tires | Dedicated tire flow: per-axle editor, size chips, brand/model, per-tire price, qty 1–4. Walk-in and mid-job entry paths. | tire-parts-editor.tsx |
| 4 | Tire brand/size should replicate across the axle | Corner-copy across the same axle (FL/FR, RL/RR) with a "Copied" flash. Front-to-rear copy deliberately excluded. | multi-point inspection |
| 5 | DOT code field is irrelevant to standard repair | dot_code dropped from the tire corner template, its required/applicable lists, and prejob derivation. | lib/inspection-template.ts |
| 6 | "Specs match" should jump you to the specs | Seeded-spec jump chips scroll to the exact field with a transient ring; in-place confirm after the last field; scroll-to-top made reliable. | multi-point inspection |
| 7 | "Why this adjustment?" asked even when nothing changed | Reason is now requested only when the live total rises above the quoted baseline. Unchanged or lowered needs no reason. | post-job-survey-dialog |
| 8 | Reason for a part asked in two places | Manual-part justification gate removed on client and server; it is an optional audit note now. See Decision D2. | booking_approvals.ts |
| 8 | Parts not clearly tied to the job they belong to | Per-part "For:" selector appears when there are ≥2 targets (service or custom job). | post-job-survey-dialog |
| 10 | Custom / off-catalog jobs broke the parts lookup | Snapshot rows with no service_id are skipped instead of calling get(undefined). | serviceParts |
| 11 | "Value does not match validator" on submit (declined tire service) | postjobPartValidator service_id widened to accept explicit null. Fixed and deployed live during the call. | vehicle_passports.ts |
| 12 | Vehicle-check screen re-opened after re-authorization | Already-estimated bookings route straight to the estimate/hold dialog instead of re-opening inspection. | booking-detail-panel |
| 13 | Unclear which price is live during re-auth | "Awaiting hold confirmation" state across detail panel, schedule lanes and step indicator. Every mutating action is blocked while it is pending. Shows new hold vs prior, SLA countdown, Withdraw. | payment_approval_state |
| 14 | Notifications had no context | Feed now carries VIN, year/make/model, the recipient's own mileage, mechanic name, and a shop-name fallback. | notifications |
| 15 | Hard to navigate several jobs at once | Active-jobs overlay rebuilt as a pick-first picker — one car in focus at a time. Dashboard "In the bay" is one entry card. | now-working-overlay |
| 16 | Tires billed as one lump line | Prefill emits per-tire cost with real quantity, so the parts step bills cost × qty correctly. | job_actuals |
| 17 | Mid-job notes lost or duplicated at completion | Layover notes/photos carry forward read-only into the review and are dedupe-merged into the final report with their real timestamps. | completeWithPostjob |
| 18 | $0 quotes from enrichment gaps | Price-discovery unquoted fallback query, escalating price-refresh backoff, and a corporate-family lane for genuine fluids. Four enrichment commits ride along in the same PR. | vehicleEnrichment/* |
| 19 | Specs and info panes unusable on a phone | Both panes now render as a full-screen sheet on a phone viewport. Closed by Daniel after the session — not part of PR #60. | shop portal |

What is left — build queue

Target: shipped by next week's session, per Temur's commitment on the call.

| # | Pri | Item | Detail | Owner |
| --- | --- | --- | --- | --- |
| 1 | P0 | Notification prominence + delivery | Requesting a car pickup did not visibly alert the mechanic. Needs a real mobile alert and a treatment prominent enough that it is not missed mid-job. Job-pause alerts must state car, shop, mechanic and reason. | Temur |
| 2 | P1 | Tire type field | Add run-flat / winter / summer / all-season into the slot the DOT code vacated. Include an "other / not listed" brand option — Abdul: non-dealer shops routinely stock no-name brands. | Daniel |
| 3 | P1 | Inspection sticker: month + year only | Drop the day input entirely. Called by Yassin. | Daniel |
| 4 | P1 | Stop the work timer on a flagged issue | When a new scope issue or blocker is raised, the clock stops. The mechanic should not be charged time for admin or for waiting on parts. | Daniel |
| 5 | P1 | Status colour coding | Yellow = waiting for approval. Red = declined / do not touch. Applies to dashboard and job detail, both roles. | Daniel |
| 6 | P1 | Declined work must not attach to the completed job | A declined service is currently still associated with the closed job. Also drives the part accepted-vs-denied tracking fix. | Temur |
| 7 | P1 | Post-job report flags work already performed | Wiper blades replaced during the job still appear as a "soon" recommendation in the customer report. Blocked on Decision D1. | Daniel |
| 9 | P1 | Remove automatic fluid top-off | Delete the auto top-off recommendation — it manufactures service suggestions we did not earn. Called by Yassin. | Daniel |
| 9 | P1 | Remove "visible to driver" toggle | Deemed unnecessary; removing it also removes a decision the mechanic should never have to make. | Daniel |
| 10 | P1 | Trim the post-job survey | Same information asked several ways. Yassin estimates roughly 30 minutes of admin per job. Cut to the fields that actually feed VHS and labor calibration. Scope with Yassin. | Temur |
| 11 | P1 | "Confirm and submit" copy | The logic shipped in PR #60; the label did not. Rename the "Why adjustment" prompt to "Confirm and submit" on the no-change path. | Temur |
| 12 | P2 | Booking card slide-up | Slide-up interaction to reveal hidden detail is not working. | Daniel |
| 13 | P2 | "Mark complete" closes prematurely | Button ends the job earlier in the flow than the technician expects. | Temur |
| 14 | P2 | Shop sign-in direct link | A clickable path into the shop portal — no manually typed URL. | Temur |
| 15 | P2 | Mobile account setup bug | Invite acceptance on mobile hangs on loading or errors out. Backend investigation. | Temur |
| 16 | P2 | Dev-env auth | Disable the authentication/deployment-protection requirement on the dev environment. Vercel protection cost roughly twelve minutes of live session time getting Abdul into a mechanic account. | Temur |
| 17 | P2 | Timer checkpoints | Per-section checkpoints inside the inspection timer so we can measure where the time actually goes. Feeds labor calibration. | Daniel |

Open investigations

| Item | What we know | Owner |
| --- | --- | --- |
| Mileage discrepancy | Mileage entered manually in the app read 49,000; the shop view pulled 37,376. The manual odometer update is not syncing through to the shop surface. This matters beyond display — mileage feeds service intervals and the customer-facing health report. | Daniel |
| Enrichment coverage | The Civic oil change did not auto-populate oil or filter pricing; Abdul entered both by hand. PR #60 improves discovery, but we need a post-merge hit-rate measurement rather than an assumption. Manual mechanic fill stays the intended stopgap — it feeds future accuracy. | Temur |

Needs a decision

| # | Question | Context | Drives |
| --- | --- | --- | --- |
| D1 | Pre-job findings → services | Today, a pre-job inspection note does not create a service request; the mechanic re-adds it manually as extra work, and it then also shows as "soon" in the post-job report. Proposal: let a flagged pre-job item be promoted straight into services and suppressed from the recommendation list. Risk to check: this is the one path where a finding could become billable work without passing the approval gate. Whatever we build must keep the customer sign-off in front of the work. | Daniel |
| D2 | Manual-part justification | PR #60 removed the ≥12-character justification requirement on both client and server. The session asked us to stop asking the same question twice — not necessarily to drop the requirement altogether. This is a payment-approval validation and the justification is what a customer sees when a price moves. Recommend: restore one required justification at the point the total rises above baseline, and keep it optional everywhere else. | Temur |
| D3 | How much tire data is mandatory | Abdul: mechanics do not record tire brand and model unless the car is high-end, and many shops fit no-name stock. We want the data to enable direct automated tire re-booking later. Proposal: size and position required, brand and model optional with "other / not listed", so the MPI stays focused on safety and condition as Abdul recommended. | Daniel |

PR #60 — review attention

- Payments: the manual-part justification gate is gone client- and server-side. See D2 before merge.

- Tire sentinel: oem_number carries a TIRE-{size} sentinel because tires have no OEM number. formatPartIdentity and invoices.displayOem strip it. This is now a cross-cutting convention relied on by invoices, receipts and the passport formatter — any new read path must go through the formatter.

- Schema is additive only: is_tire, tire_size, tire_brand, tire_model, tire_position, source_url on priced_parts_snapshot. No new tables, no migrations.

- The postjobPartValidator null service_id change is a genuine bug fix — it was silently rejecting every post-job submit that contained an off-catalog part.

- Enrichment channel-death guards: the Anthropic key ran out of credits mid-run on Aug 20 and both fleet tools burned to vacuous completion (228 sweep configs read as clean, 75 dead rescue calls classified as "no applicable services"). Both now abort loudly with the cursor preserved. Trustworthy tallies before the failure: sweep rows 0–31, backfill rows 0–64.

- Tests: 25 new (labor-units, tire-part-lines, jobDetailLaborLayover) plus 36 existing inspection tests, all green.

Testing flows

Run these against the preview deployment before the next partner session. Flows 1, 2 and 7 are the regression set for PR #60 — if those three pass, the session work is verified.

TF1 — Custom job — catalog service plus off-catalog scope   regression · PR #60   Temur

Setup: Booked coolant flush on a 2018 Civic. Log in as mechanic, not owner.

- Check the car in. Confirm the specs review offers jump chips and the in-place "Specs match" confirm.

- Complete the multi-point inspection. Enter labor in decimal hours and confirm no field accepts or displays raw minutes.

- Add a lower radiator hose as unforeseen scope. Enter the part with a part number and a price.

- Confirm the "For:" selector appears and the hose is assignable to the custom job rather than to the coolant flush.

- Confirm you are asked for a justification once, not twice.

- Submit for re-authorization. Approve as the customer on the app side.

- Confirm the shop UI does not re-open the vehicle-check screen after approval.

- Complete the job and submit the post-job report.

Pass when: The job closes with no validator error, the hose is billed under the custom job, and the labor number on the invoice matches the hours the mechanic typed.

TF2 — Tire replacement — mid-job unforeseen scope   regression · PR #60   Daniel

Setup: Booked oil change. Front-left tire worn past threshold on the MPI.

- On the MPI tire corner, confirm there is no DOT code field.

- Enter tire size, brand and model on FL. Use corner-copy to replicate to FR. Confirm RL/RR are untouched and front-to-rear copy is not offered.

- Reduce the oil-change labor to 0.5 hr.

- Add a tire replacement as unforeseen scope. Confirm the tire editor appears instead of the generic part-number form.

- Enter two tires at a per-tire price with quantity 2.

- Confirm the oil-change labor is still 0.5 hr and has not reverted to the catalog default.

- Decline the tire replacement as the customer, then complete the job.

Pass when: Tires bill as per-tire price × 2 rather than one lump line, the adjusted labor survives the scope addition, and a declined tire service does not block submit or attach to the completed job.

TF3 — Walk-in tire replacement   new path   Temur

Setup: No prior booking. Create a booking from the shop side.

- Create booking via the shop drawer with tire replacement as the service.

- Enter tire identity for a staggered fitment — different sizes front and rear.

- Price and complete.

Pass when: The staggered fitment is accepted without rejection and both axles carry their own size through to the invoice. Walk-in carries 0% platform fee.

TF4 — Labor hours regression   sweep   Daniel

Setup: Any active job.

- Open, in turn: post-job survey, job-actuals dialog, mid-job scope dialog, create-booking drawer, shop shortcuts manager, rotor and tire quote-request pages.

- Enter a fractional value such as 1.25 hr in each labor field.

- Check the invoice and the customer-facing quote.

Pass when: Every mechanic-facing surface reads "hr", no surface snaps to 15-minute increments, and the stored value round-trips exactly.

TF5 — Awaiting hold confirmation   regression · PR #60   Temur

Setup: A job with an estimate that lands out of the authorized range.

- Submit the estimate and stop. Do not approve on the customer side.

- From the shop side, attempt accept, decline, complete, start, no-show and adjust.

- Check the schedule swim lane and the step indicator.

- Withdraw the request. Re-send. Approve as the customer.

Pass when: Every mutating action is blocked while pending, the amber "Awaiting hold confirmation" treatment shows in all three places with the new hold, the prior hold and the SLA countdown, and "held not charged" framing is intact on the customer side.

TF6 — Multi-point inspection — mobile   verify · closed item   Daniel

Setup: 393 × 852 viewport. Real phone if possible, not just devtools.

- Walk every inspection zone. Confirm each scrolls to top reliably on entry.

- Open the specs pane and the information-management pane.

- Tap "Specs match" and confirm the jump chip lands on the right field with the ring.

- Complete an inspection start to finish without rotating or zooming.

Pass when: Every zone, the specs pane and the info-management pane are usable end to end on a real phone with no rotation or zoom. This is the verification pass on the new full-screen sheet.

TF7 — Invoice and receipt — sentinel leak check   brand-critical · PR #60   Temur

Setup: A completed job that included tires.

- Open the customer invoice, the shop invoice, the post-job report section and the emailed receipt.

- Search every surface for the string "TIRE-".

- Confirm tire lines render as brand · model · size and regular parts render as brand · OEM.

Pass when: The TIRE- sentinel appears nowhere a customer can see. Any hit here is a release blocker — an internal token on a receipt reads as a system leaking through the trust surface.

TF8 — Role separation — mechanic vs owner   blocked last session   Temur

Setup: Abdul registered as a mechanic on the shop team, invite accepted.

- Accept the team invite on mobile. Confirm no infinite loading and no error state.

- Sign in via the direct shop link with no manually typed URL.

- Compare the dashboard, the job list and the job detail against the same views as the owner.

Pass when: The mechanic sees their own assigned work and cannot reach owner-only surfaces, and account setup completes on mobile without manual approval from Temur.

TF9 — Notifications   P0 gap   Temur

Setup: Two devices — mechanic on the portal, customer on the app.

- Request a vehicle pickup as the customer.

- Pause a job as the mechanic with the reason "waiting on a part".

- Complete a job.

Pass when: Each alert lands promptly and prominently, and the body names the vehicle, the shop, the mechanic and the reason. The pickup request in particular must be impossible to miss mid-job.

TF10 — Mileage sync   open bug   Daniel

Setup: A vehicle with a known odometer reading.

- Update the mileage manually in the consumer app.

- Immediately read the mileage on the shop job detail, the MPI prefill, the notification context line and the customer health report.

Pass when: All four surfaces show the same number. Reproduce the 49,000 vs 37,376 split first so we know which side is stale.

Next session prep

- Abdul logs in as a mechanic, not as the shop owner — the account is set up and confirmed working.

- Dev-environment auth disabled beforehand so we do not lose session time to deployment protection.

- Survey trimmed before the session, otherwise we measure our own admin overhead rather than the job.

- Run TF1, TF2 and TF7 internally before Abdul is on the call. Partner time is for finding new things, not for confirming what we could have caught ourselves.

- Bring the mileage discrepancy to the session with a reproduction, not as an open question.

- Daniel and Temur split the testing flows as tagged — do not both run the same one and leave a gap.